Program Manager

A program manager is responsible for managing a group of projects that collectively deliver outcomes with company’s strategic goals.

A program manager ensures alignment across projects, manages dependencies and ensures outcome that delivers business value.

This role operates at the OWNER level of the Contributor–Owner–Leader (COL) framework. The role is accountable for end-to-end outcomes, irrespective of who executes individual tasks.

Core Values of Program Manager

| Value | Description |
| --- | --- |
| Accountability | Owns success and failure of program by taking ownership of activities. Ensuring commitment to all parties (Client, Management and teams) are met. |
| Transparency | Timely communication builds trust, identifies and escalates issues early. |
| Strategic thinking | Focusses on bigger picture and long-term business objectives. Decisions are based on impact. |
| Collaboration and Partnership | Works across functions/verticals, encourages teamwork, values input from all parties. |
| Result Driven mindset | Focusses on delivering value. Focuses on process improvement to enhance delivery. |
| Customer Centricity | Ensure programs deliver usable, valuable, and reliable solutions. |
| Risk Awareness and Proactiveness | Anticipates risks and creates mitigation plans to protect the program from surprises. |

Key competencies of Program Manager

- Strategic thinking

- Risk and Dependency Management

- Stakeholder Engagement

- Communication and Negotiation.

- Customer Centric

- Technical Awareness

- Change Management

- Conflict Resolution.

Roles and Responsibilities of Program Manager

| Category | Roles | Responsibilities |
| --- | --- | --- |
| Strategic | Strategic Leader | • Align program objectives with company vision & strategy • Define roadmap and success metrics (KPIs/OKRs) • Ensure programs deliver measurable business value. |
| Execution | Orchestrator of Delivery | • Oversee multiple projects under the program. • Manage dependencies, risks, and issues across projects. • Ensure timely delivery within scope and budget |
| People | Cross-Functional Leader | • Act as bridge between executives, product, and engineering. • Mentor project managers. • Resolve conflicts and remove roadblocks |
| Finance & Resources | Financial Steward | • Manage program-level budgets and forecasts. • Allocate resources across competing initiatives. • Optimize cost efficiency while maximizing ROI |
| Governance & Communication | Decision Enabler | • Establish governance structure and escalation paths. • Maintain dashboards and status reports. • Provide clear updates to executives and stakeholders. • Ensure transparency and accountability. |
| Change & Improvement | Change Agent | • Lead adoption of new processes, tools, or systems • Drive continuous improvement through retrospectives. |

Accountability of Program Manager

| Outcome Area | Accountability |  |  | Metrics |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Alignment | Ensure the program delivers outcomes aligned with business strategy. |  |  | • 95% of program objectives aligned to company OKRs • 95% of projects delivering on intended outcomes |  |  |  |
| Delivery & Execution | Accountable for successful execution of all program projects. |  |  | • On-time milestone achievement (95%) |  |  |  |
| Financial Stewardship | Own program budget and resource allocation. |  |  | • Budget variance (10%) • 95% Resource utilization efficiency • 95% of value delivered vs. planned |  |  |  |
| Stakeholder Engagement | Ensure transparent, consistent communication with executives & teams. |  |  | • >4.5 Stakeholder satisfaction index • 99.5% of escalations resolved within SLA |  |  |  |
| People & Leadership | Lead and align cross-functional teams under the program. |  |  | • Employee engagement / satisfaction scores • X% of program staff receiving mentoring/support |  |  |  |
| Risk & Dependency Management | Anticipate and mitigate risks & interdependencies across projects. |  |  | • 95% of risks mitigated before escalation • Less than 2 Number of critical escalations per quarter •Less than X days Dependency resolution lead time |  |  |  |
| Change & Transformation | Ensure adoption of new processes, tools, or systems. |  |  | • 95% adoption of new tools/processes• |  |  |  |
| Metric |  | Weight | Target |  | Actual | Score % | Weighted Score |
| Program Value Realization (ROI / KPI) |  | 35% | 95% |  | 92% | 97% | 34% |
| Budget Adherence (Variance) |  | 25% | 10% |  | 12% | 120% | 30% |
| On-Time Program Milestones |  | 20% | 95% |  | 90% | 95% | 19% |
| Cross-Project Dependency Resolution (Days) |  | 10% | 500% |  | 400% | 80% | 8% |
| Stakeholder Satisfaction |  | 10% | 450% |  | 460% | 102% | 10% |
| TOTAL |  | 100% |  |  |  |  | 101% |

Success Planning

### Most Important Activities (Owner-Critical)

- Own program outcomes, not individual project execution.

- Actively manage cross-project dependencies, risks, and trade-offs.

- Drive alignment between program initiatives and business OKRs.

- Ensure program ROI, budget control, and value realization.

- Establish and enforce governance cadence (reviews, escalations, decision forums).

- Coach and course-correct Project Managers to ensure delivery predictability.

- Provide decision-oriented dashboards to leadership (not status reporting).

Dependencies

| Dependency | Impact on Program Outcomes |
| --- | --- |
| Project Manager Capability | Direct impact on delivery predictability and escalation load |
| Leadership Decision Timeliness | Delays in resolving cross-program trade-offs |
| Resource Availability | Capacity conflicts across programs |
| Business / Product Clarity | Program value erosion or misalignment |
| Financial Data Accuracy | Incorrect ROI, margin, or investment decisions |

Enablers

Support

- Delivery Head /CDO/COO

Resources

- Standardized Program Governance Framework

- Program-level RAID, Dependency & Risk Registers

Systems

- Delivery Tools

- Financial dashboards (P&L, budget vs value)

- AI-enabled risk & dependency insights (where applicable)

Blockers and Mitigation Plan

| Blocker | How It Shows Up | Owner-Level Mitigation |
| --- | --- | --- |
| Weak PM Ownership | Repeated escalations, firefighting | Coach, reset accountability, or recommend role correction |
| Cross-Program Conflicts | Resource clashes, missed priorities | Facilitate leadership trade-offs with data |
| Unclear Success Metrics | Delivery without value | Redefine program KPIs tied to business outcomes |
| Delayed Decisions | Program stagnation | Escalate with options, not problems |
| Reporting Overload | Time spent on status, not decisions | Replace reports with decision dashboards |

Early Indicators of Success

- ≥95% alignment to business KPIs

- Fewer than 2 critical escalations per quarter.

- Leadership trusts program data for decisions.

- PMs operate independently with strong ownership.

Artifacts owned by Program managers

- Program Roadmap

- Risk Register

- Dependency Map

- RACI Matrix

- Change Management Plan

- Program Budget Report

- Program Dashboard/Scorecard

## Project Management Career Architecture

## The 4-Stage Growth Journey

#### Stage 1: The Contributor (The Execution Engine)

- Project Lead / Project Coordinator (4+ Years)

  - Focus: Task orchestration and data integrity.

  - Metric: 100% Jira hygiene and meeting coordination.

- Associate Project Manager (6+ Years)

  - Focus: Support in project planning and RAID log maintenance.

  - Metric: Zero "surprise" blockers; consistent status reporting.

#### Stage 2: The Owner (The Business Engine)

- Project Manager / Technical PM (8+ Years)

  - Focus: End-to-end P&L Accountability.

  - Metric: Portfolio Gross Margin ≥ 35%; On-time delivery.

- Senior Project Manager (10+ Years)

  - Focus: Managing high-complexity or multi-pod projects.

  - Metric: Account retention and strategic risk mitigation.

#### Stage 3: The Portfolio Leader (The Alignment Engine)

- Program Manager (12+ Years)

  - Focus: Cross-functional swarming and strategic outcome alignment.

  - Metric: 95% Alignment with Global KPIs; Resource efficiency.

- Director of Delivery (15+ Years)

  - Focus: Operational strategy and standardizing delivery across the vertical.

  - Metric: Vertical-level P&L health and succession bench strength.

#### Stage 4: The Executive (The Visionary Engine)

- Chief Delivery Officer (18+ Years)

  - Focus: Global Delivery Strategy, Organizational Resilience, and Profitability.

  - Metric: Global GM% Targets and Taazaa’s market competitiveness.